Highland Culture | take pride | take part

Gairloch Heritage Museum | investment fund proposal

1	The project

Gairloch Heritage Museum is the centre for heritage in Wester Ross. Its collection is an invaluable record of a way of life, language and land use dating back 5,000 years. It is the key heritage tourist attraction, run by the community, contributing greatly to the social cohesion of its townships and the economic prosperity of the area. The museum is now under threat as the lease on our current premises expires in 2018 and is not renewable.

We propose to move to the former Anti-Aircraft Operations Room (AAOR) in Gairloch and undertake a full scheme of repair and conversion work to rescue and transform it into a state-of-the-art community heritage centre. The capital works will draw on best practice in museum design enabling the museum to take optimum care of its own collections and borrow from the national and other museum collections, displaying permanent exhibitions of character and integrity and showcasing the full potential of the collection.

Re-location to the AAOR will provide a controlled environment for the collections and opportunities to extend them.

Educational activities will be expanded, new and enhanced displays developed, visitor numbers increased and dependence on diminishing revenue funding from Highland Council reduced through new income streams and partnerships.

The outcome of this ground-breaking project, a collaboration between the museum, local businesses, community groups and UHI, will be a dynamic heritage hub and shared centre for learning for the community and its visitors.

Without funding for re-location, the museum would be forced to close in December 2018.

2	Strategic fit with the joint cultural strategy

2.1	Promoting talent and rewarding improvement in innovation

and quality

When Gairloch Heritage Museum re-opens at the AAOR in 2019 it will become a hub for culture and creativity. We have built partnerships with a number of local artists, including Ceangal, Solas and local photographer Adrian Hollister.  We have existing partnerships with local artists who currently exhibit in the museum, and other cultural organisations such as Feis Rois, who regularly visit and perform, though the extent of these activities is constrained by our current premises.  The facilities at the AAOR will help to nurture local talent by:

- Showcasing their work to wider audiences

- Providing space for artists workshops and events

- Opening up new markets for cultural products

The new premises will allow GHM to broaden its reach beyond the museum sector and create a facility that is rooted in the community, and managed by the community, for the benefit of the community. We have built broader partnerships between the cultural sector and other community services in the areas of education, health and social services. Our new premises will provide:

- Dedicated activity, education and research rooms to cater for a wider range of social, cultural and educational needs

- Access to the exhibition galleries for larger groups than we can currently accommodate

- Space for essential community activities, bringing more people into contact with the museum and using our cultural collections, where possible

- Space for a group to provide exercise classes for people recovering from illness, and for older members of the community who would benefit from a stimulation and exercise programme, plus evening classes twice a week.

2.2	Expanding an enterprising and sustainable cultural economy

The AAOR will allow GHM to realise its potential to grow and diversify its income streams and reduce its dependence on Highland Council funding, which is set to decrease.  GHM’s financial sustainability will be secured. A growth rate of 100% in admissions is projected in year 1, which will have a significant economic impact on the area.

GHM will be creating 2 permanent jobs at the AAOR: a commercial manager to develop its trading potential and a part time administrator (job-share with GALE), with potential for further project posts. These employment opportunities will have a significant impact locally.

A detailed evaluation of the economic impacts of the project to re-locate GHM to the AAOR has been undertaken by Steve Westbrook, Economist, based on the construction project and year 3 of the museum's operation at the AAOR. Key impacts include the following:

- It is estimated that the construction project will generate an impact of c.10 fte jobs

- The increased staffing at the AAOR, the increased retail sales and the increased expenditure on local contracts, for example cleaning, grounds maintenance and building repairs, will generate an estimated equivalent of 4 ftes

- The museum café will generate a total of 4 ftes

- The AAOR project will also have a wider impact on tourism in the Gairloch area; it is estimated to generate an additional tourist spend of c.£250,000, which would support a further 5 ftes.

- The broader indirect tourist benefits could be substantially higher

An evaluation of the qualitative impacts of the proposal to re-locate GHM to the AAOR has also been undertaken.  It explores how the outputs and outcomes related to the activities of the museum will help to achieve the organisation’s objectives. It also reveals the impact of these activities on the overall mission of GHM and the wider social and environmental impacts generated.

2.3	Growing audiences from within and outwith the Highland area,

and increasing access and participation

The aim of our programme of activities is to broaden GHM's audience base, increase the number of people engaged with heritage, and provide new opportunities for people to learn about and enjoy their heritage at the museum in the AAOR. The proposed new activities during the development and delivery phases of the project will be the responsibility of the curator(s) and volunteers. These have been detailed in a draft Activity Plan and are summarised below:

- Develop a display and information base for the new Wester Ross geology gallery, in partnership with identified university geology departments

- Create a display and information base for a new archaeology gallery, maximising the potential of the excavation finds from Achtercairn hill

- Conduct oral history interviews to capture the story of the AAOR, in partnership with the University of Strathclyde Cold War oral history project

- Identify objects, stories, documents and photographs to add to the collection for the new Three Wars gallery, collaborating with the Russian Arctic Convoy Project and the local Air Training Corps

- Maximise the use of the museum’s Gaelic resources, with particular reference to the Gaelic dialect of Wester Ross, and make them available for research and learning, in partnership with Sabhal Mòr Ostaig

- Develop themed heritage-focussed pages for the museum website to facilitate virtual access to the collections

- Develop educational materials based on the museum collection for new loan boxes, linked to the Curriculum for Excellence

- Develop a programme of activity-based learning visits for young people

- Invite children and young people to the museum to test out hands-on activities and make suggestions for improvement

- Recruit and train volunteers to set up a Gairloch branch of the Young Archaeologists Club

- Produce an updated guidebook to the museum in print, on-line and app formats

- Organise study visits for volunteers to other innovative heritage projects

- Provide taster days in a range of museum skills to recruit new volunteers

- Develop a range of activities to explore the geological landscape, including volunteer-led walks, leaflets/apps for self guided tours and talks

- Develop trails for Wester Ross's military heritage

- Develop a programme of family friendly events e.g. a museum summer school/a time machine journey through Wester Ross

- Develop a programme of outreach activities for people who cannot access the museum

- Develop an engaging exhibition, to be updated regularly, recording the progress of the AAOR project

2.4	Encouraging custodianship and interpretation of our place, our living heritage and our built environment

The project focuses on two elements of preserving and interpreting our heritage: securing a future for a collection of artefacts, manuscripts and publications which together document the unique heritage of Gairloch parish, so highly valued and at the heart of the local communities, and saving the AAOR, a building of historic interest.

“...such a rich collection of material offering precious insights into life in the district and surrounding parishes and into the many and often dramatic changes witnessed in these parts." Professor Boyd Robertson, Sabhal Mor Ostaig.

GHM was established in 1977 in response to the growing collection of artefacts amassed by local people, for which a permanent home was needed. The collection in 2015 now represents an invaluable cultural and historical record of a way of life, a language and land use dating back 5000 years. Some artefacts are considered to be nationally significant, including a rare example of a Pictish stone found on the West coast mainland.

It provides a record of vernacular architecture in the parish from the Neolithic period to the present day, and features historic fittings from croft house, school, shop, kirk and byre. The archive includes 3,500+photographs, 400+ historic maps and the original cartography for George Campbell Smith's (1848) 'Atlas of the Townships of Gairloch', considered by Professor J.B. Caird to be 'quite the finest plans of any crofting estate’.

The estate records it holds offer a genealogical resource unavailable elsewhere and the archive is the centre for historical and genealogical study in Wester Ross. These records are of particular significance to the Gairloch diaspora. The many genealogy researchers are a vital source of tourism revenue. The museum is the focal point for cultural and heritage tourism to the area. It also provides a global research facility for

visiting and remote research.

The museum is the custodian of a research library which has 1,100+ volumes related to C.19-C.20 social history. The Gaelic collection, which includes 450 recordings, is considered by Professor Hugh Cheape (Sabhal Mor Ostaig) to be 'exceptional from a Scottish museum point of view'. It is invaluable evidence of the artistic heritage of the area, in particular Gaelic music, song, poetry and storytelling - the bardic tradition. It is also unequalled as a record of Wester Ross Gaelic, with its unique vocabulary and place-names.

The collection has been recognised by MGS as of regional significance. Whilst it is important to academics and museum professionals, GHM is of greatest significance to its community.  The museum’s members and volunteers are the custodians of these collections.

The AAOR dates from 1952 and is one of only four such Cold War structures surviving in Scotland. During the construction project, a full scheme of repair and conversion work will be undertaken to rescue the AAOR and transform it into a state-of-the-art community heritage centre. The capital works will draw on best practice in museum design enabling the museum to take optimum care of its own collections and borrow from the national and other museum collections, displaying permanent exhibitions of character and integrity and showcasing the full potential of the collection.

The additional space will allow the museum to develop new galleries for Archaeology; Geology and the Three Wars to present the impact of 20th century conflict on this remote North-West Highland community, (including interpretation of the AAOR itself). Our social and natural history displays will be re-interpreted to capitalise on information collected by the 'Securing the Memories' projects. Gaelic and Culture will be given due prominence.

The larger premises and improved conditions/facilities at the AAOR will enable GHM to be better custodians of our heritage and interpret it in more innovative and accessible ways, by:

- Host temporary exhibitions and borrow from the national collections

- Provide a safe repository for artefacts and archival resources

- Provide physical and remote access to the collection, the archive and library

- Create opportunities for training to help people get involved in the museum

- Create a hub for cultural tourism in Wester Ross

- Establish guided walks on geology, archaeology and social history

- Develop a new oral history project to capture the story of the AAOR

- Extend its audience from nursery to nursing home

- Develop a coherent on site cultural heritage programme

- Share learning, teaching and research facilities with local Higher Education

providers

- Provide umbrella support for other local heritage organizations

- Work in partnership with other heritage organisations, both local and global

- Provide let-able business units to help local businesses grow

- Offer a tenancy agreement to a local restaurateur to provide a café within

the new museum

- Create a new post of commercial manager to grow GHM's trading potential

- Create a new post of part-time administrator, as a job share with GALE

- Work in partnership with local hotels/guest houses to deliver a programme of residential courses from the museum

- Increase its income generation and thus improve its financial sustainability

2.5	Creating the infrastructure for a vibrant and sustainable cultural resource in Wester Ross

The restoration and redevelopment of the AAOR will provide valuable cultural infrastructure for Wester Ross, not only providing it with a permanent home, but allowing the museum to develop and flourish as a cultural hub for the local community. The provision of let-able floorspace will enable the museum to increase its trading income and therefore increase our financial sustainability, which will ensure that the Gairloch Heritage Museum is sufficiently resourced in the future. The enlarged shop, selling local products and with space for local artists and artisans to display their work, and the staging of cultural activities and events will also expand revenue-generating opportunities for GHM.

2.6	Fostering meaningful, multi level relationships between the cultural and education sectors

The development of relationships between the cultural and the education sector lies at the heart of our project:

Sabhal Mor Ostaig is keen to take part in Gaelic based activities at the AAOR, offering courses in Gaelic and supporting graduate placement schemes in Gairloch, to facilitate use of the museum’s material for research purposes by students and staff.  A ‘memorandum of understanding’ with regard to the partnership between the two organisations has been produced and ratified.  Sabhal Mor Ostaig has also offered advice on how to build the knowledge base of GHM’s collection and develop the museum’s Gaelic resources.

West Highland College currently rents space at the GALE building adjacent to the AAOR for their outreach work, however GALE does not have facilities large enough to accommodate some of their educational outreach requirements. They are very interested in the use of the proposed education suite at the AAOR to support their outreach work in the Gairloch area.  Shared library facilities and supervision of students research projects is also proposed.

“Co-locating with the GHM would not only provide access to bigger premises for the college, but also provide opportunities for collaboration on education projects, seminars and lectures with GHM as well as local partners such as Sabhal Mor Ostaig, other UHI academic partners, Open University and others. I would also foresee potential for pooling of resources for the benefit of the wider local community…as well as creating an enhanced contribution to the tourist-related economy in Gairloch” Lydia Rohmer, Principal and Chief Executive, West Highland College.

2.7	Encouraging imaginative and effective collaborations with local businesses, artists and community services

Collaboration underpins the AAOR project:

- With artists, through the creation of residencies, the provision of space for projects and workshops, and the availability of retail space to promote and display their work and reach new markets

- With local businesses, through the provision of let-able floorspace which generates trading income for the museum, to support our cultural activities

- With education providers to develop learning opportunities from our collection

- With other museums, through the sharing of our exhibitions, for example the Roundhouses project which was recently displayed in Inverness. The increased environmental controls at the AAOR will also enable us to borrow from the national collection

2.8	Promoting value and benefits

The museum is acutely aware of the added value it creates, which extends beyond the heritage and cultural sector. The analysis by local economist Steve Westbrook (summarised in section 2.2 above) articulates well the impressive economic benefits deriving from our activities. More difficult to quantify are the social benefits that have accrued from the work of the museum for the local community and yet, as the personal testimonies below illustrate, these social impacts are a powerful justification for supporting the work of the museum:

"It's made me feel part of the heritage community, even though I am neither local nor Scottish"

"You meet a whole circle of people at the museum that you wouldn't otherwise meet. I've got a whole new circle of friends."

"It is a meeting place for discussion, research, education. It is also an important attraction drawing visitors to the area helping the local economy"

"I enjoy meeting and chatting to the visitors when manning the museum desk"

3	Programme for delivery

We have recently secured Round 1 approval from the Heritage Lottery Fund for our project, which includes a grant offer of £36,200 to develop our project to RIBA stage D (Planning permission stage) and enable us to commission the expert professional advice required to support our Round 2 application to the Heritage Lottery Fund. The ‘development phase’ will run from May 2015-February 2016, as illustrated on the attached Gantt chart.

The expert professional advice on the project includes:

- Development of a strategy for Gaelic

- Development of  an interpretation plan

- Review and update of our business plan

- Development of a management and maintenance plan for the AAOR

- Advice on the treatment of VAT, and

- A range of technical reports on the AAOR: concrete testing, decontamination report, identification of asbestos in the building, advice on fire safety

Concurrently with the work to develop the building project, a programme of activities we will be running to engage the local community with the AAOR project and to help us reach new audiences.  These activities include:

- Establishing 3 working groups (AAOR project, museum heritage, and fund raising and finance)

- Co-opting a student from Gairloch High School onto our board

- Reviewing our collections management policy to encompass contemporary collecting

- Study visits to other innovative heritage centres

- Training volunteers in oral history techniques

- Undertaking ‘securing the memories’ interviews and reminiscence sessions

- Analysing current and potential audiences and developing strategies to broaden our audience base

- Establishing a Young Archaeologists’ Club

- Preparing a peripatetic display, which will also be available online, to help us engage with new audiences

- Training volunteers in the skills needed to input data into the Ad Lib record management system

- Reviewing and refining our Activity Plan.

4	Our funding partners

The total cost of this phase of work is £78,200. We have secured, or hope to secure partnership funding from a number of sources as listed below:

Heritage Lottery Fund			£36,200	secured

Highland Council Ward Discretionary Fund	£5,000		secured

Local fund raising				£7,000		secured

Highlands and Islands Enterprise		£15,000	to be confirmed

Total: 						£63,200

The deficit that we are seeking from the Highland Cultural Strategic Board, to enable this development phase to proceed is:		 £15,000

5	For more information please contact:

Karen Thompson | Curator | Gairloch Heritage Museum

Tel: 01445 712287

Email:	curator@gairlochheritagemuseum.org

Website:  www.gairlochheritagemuseum.org

Facebook:  www.facebook.com/gairlochheritagemuseum